PRODUCT UX AUDIT

LexAmplify

Software Platform

| Prepared by | Narendar V |
| --- | --- |
| Date | 22 June 2026 |
| Platform | React 18 + Flask (Python) |

# 1. Executive Summary

LexAmplify is a full-stack AI-powered legal practice management platform purpose-built for Indian advocates and law firms. It integrates an AI command palette, contract analysis, conflict checking, a document vault, a legal calendar, court resource browsing, and a virtual courtroom simulation into a single unified enterprise console.

This report audits every module that has been built, catalogues the exact features delivered, identifies the remaining gaps, and provides a prioritised build list for the next phase of development.

# 2. Technical Architecture

## 2.1 Frontend Stack

| Component | Detail |
| --- | --- |
| Framework | React 18 + Vite (SPA) |
| Routing | React Router v6 with nested layouts |
| Theming | CSS custom properties + data-theme attribute on <html> |
| State Management | useState / useReducer per component — no Redux |
| AI Streaming | Server-Sent Events (SSE) via ReadableStream |
| Icons | Inline SVG — zero external icon dependency |
| Fonts | Georgia (serif headings) + System-UI (body) |
| Deploy Target | Firebase Hosting (lexamplify.web.app) |

## 2.2 Backend Stack

| Component | Detail |
| --- | --- |
| Framework | Python Flask — single create_app() factory in app.py |
| Database | SQLite (lex_assistant.db) — adjacency-list folder tree |
| AI / LLM | Groq (Llama / Mixtral) for all generation tasks |
| Legal Search | Tavily + Indian Kanoon API for live precedent lookup |
| Authentication | Flask-JWT-Extended with Bearer token scheme |
| PDF Generation | ReportLab (pure Python — no wkhtmltopdf binary) |
| DOCX Generation | python-docx (pure Python — no Pandoc binary) |
| Deploy Target | Render.com (lexamplify-backend.onrender.com) |

# 3. Module Status

The following table covers every user-facing module, its route, what it delivers, and its current completion status.

| Module | Description | Status |
| --- | --- | --- |
| Landing Page / (public) | Dark glassmorphic hero with split layout, animated terminal mockup, feature showcase, testimonials, pricing teaser, sticky header, light/dark theme toggle, and CTA buttons to Login. | Complete |
| Authentication /login /signup | Split-panel login with branded left panel (hidden on mobile), JWT tokens stored in localStorage, themed form fields, error messaging. Sign-up exists. No password reset or email verification yet. | Partial |
| Dashboard /dashboard | Live triage stats (limitation expiries, pending judgments, draft counts, tracked cases) from API. CNR number sync bar linking to eCourts. Morning brief of 48-hour events. Quick-action tiles for all tools. Zero hardcoded data. | Complete |
| Universal Agent ⌘K global overlay | Full-screen AI command palette with SSE streaming. Multi-session sidebar (pin, rename, share, delete). Rich-text draft editor with toolbar. File upload mid-conversation. Save-to-Vault with PDF/DOCX/Native format selector. AI provenance audit trail. LLM intent-driven navigation to any module. | Complete |
| Contract Analyzer /contract-analyzer | Upload PDF/DOCX → AI risk analysis with colour-coded risk pills (High/Amber/Green). Collapsible summary banner. Clause-level risk annotation sidebar. AI-powered clause rewrite. One-click export. Summary and Recommendations tabs. Chat-with-contract panel. | Complete |
| Court Resources /court-resources | Tabbed browser: live court session indicator (In/Holiday), district court data, IPC/BNS/CrPC/PoSH/FEMA statute lookup, court fee calculator, IP asset tracker (full CRUD), cause-list pull from eCourts API. | Partial |
| Conflict Engine /conflict-engine | Name-check tab and multi-document cross-check tab. Batch file upload (multiple PDFs/DOCX). Deduplication with yellow warning toast. Drag-and-drop slots with progressive set addition — preserved slots show purple "From previous run" badge. Conflict severity badges. Clearance memo generation. | Complete |
| Legal Calendar /calendar | Full month-grid with animated hover. Event types: Hearing (blue), Deadline/Drop-dead (red), General (grey). Portal-rendered tooltips avoiding z-index clipping. Add/Delete events. CNR sync auto-populates hearing dates from eCourts. | Complete |
| Case Vault /vault | Infinite recursive folder tree (create, rename, move, delete) with circular-parentage guard. Breadcrumb navigation. Document grid with 3-dots context menu (Analyze, Summarize, Extract Facts, Download, Delete). FolderMoveModal. Audit trail per document. | Complete |
| Document Viewer /vault/document/:id | Split-panel — left: paper-styled document with contentEditable body and light-theme markdown. Right: AI analysis sidebar. Rich-text toolbar (Bold, Italic, Underline, Strikethrough, Lists). Floating animated Save FAB. isDirty guard with beforeunload warning and navigation confirmation. | Complete |
| Virtual Courtroom /war-room | 5-stage animated pipeline loader. Live Indian Kanoon precedent search. AI-drafted strategic opening argument. Red-team opposing counsel simulation. Results: Issues cards, Arguments panel, Rebuttal cards, Precedents rail. Export to Vault. Triggered from direct route or via LLM intent from Universal Agent. | Complete |

# 4. Feature Completeness

Status:  ✓ Done    ⚠ Partial / Known Issue    ○ Not Yet Built

## 4.1 Authentication & Access

✓  JWT login with localStorage persistence

✓  Sign-up page with form validation

✓  Secure sign-out (clears all tokens)

⚠  Email verification on sign-up

○  Forgot password / password-reset flow

○  Google OAuth / Bar Council SSO integration

○  Multi-user firm accounts with role-based access

## 4.2 Universal Agent (AI Chat)

✓  Server-Sent Events (SSE) real-time streaming responses

✓  Multi-session history — pin, rename, share, delete

✓  File upload mid-conversation (PDF, DOCX, images)

✓  Draft document generation with rich-text editor toolbar

✓  Save-to-Vault from chat (Native / PDF / DOCX format selector)

✓  AI provenance audit trail (agent session linked to saved doc)

✓  LLM intent routing — navigates to any module from chat

✓  Courtroom simulation trigger from Universal Agent

○  Voice input (microphone button)

○  Inline citation hyperlinks to Indian Kanoon judgments

## 4.3 Case Vault

✓  Infinite recursive folder nesting (adjacency-list model)

✓  Rename, Move, Delete folders with circular-parentage guard

✓  Document 3-dots context menu (Analyze, Summarize, Extract, Download, Delete)

✓  contentEditable inline document editing with dirty-state guard

✓  Floating Save FAB with animation and unsaved-changes warning

✓  PDF and DOCX export on save (stored as BLOB in SQLite)

✓  Explorer-style drill-down Save Modal with breadcrumb navigation

✓  Folder badge shown on document cards

○  Full-text search across all vault documents

○  Bulk select, bulk move, bulk delete, bulk download as ZIP

○  Download binary file (PDF/DOCX) from vault card menu

## 4.4 Contract Analyzer

✓  PDF and DOCX upload with server-side text extraction

✓  AI risk scoring with colour-coded High / Amber / Green pills

✓  Clause-level annotation sidebar with inline highlighting

✓  AI-powered clause rewrite with one-click replace

✓  Collapsible summary banner and Recommendations tab

✓  Chat-with-contract panel for ad-hoc questions

⚠  Export does not retain original document formatting

○  Redline / diff view comparing original vs rewritten clause

○  Template library for standard Indian law clause variants

## 4.5 Conflict Engine

✓  Entity name conflict check against case database

✓  Batch multi-file upload (drag-and-drop + file picker)

✓  Deduplication guard with yellow warning toast

✓  Progressive set addition — preserved slots with purple badge

✓  Conflict severity: Direct Conflict / Potential / Monitor / Clear

✓  Breadcrumb chain display per conflict result

✓  Clearance memo auto-generation and save to Vault

○  Historical conflict check log / search archive

○  Client intake form triggered from conflict-clear result

## 4.6 Virtual Courtroom

✓  5-stage animated pipeline loader with per-stage status dots

✓  Live Indian Kanoon precedent search integrated in pipeline

✓  Strategic opening argument drafted by AI

✓  Opposing-counsel AI red-team with rebuttal cards

✓  Results page: Issues, Arguments, Rebuttals, Precedents tabs

✓  Export full simulation package to Case Vault

○  Interactive turn-by-turn debate mode (lawyer types, AI rebuts)

○  Judge AI scoring and ruling simulation

## 4.7 Legal Calendar

✓  Full month-grid calendar with event dot indicators

✓  Portal-rendered hover tooltip (avoids z-index / overflow clipping)

✓  Add event modal with type, date, title, case-link fields

✓  Delete events from day view

✓  CNR sync auto-populates hearing dates from eCourts API

✓  Drop-dead / limitation deadline shown in red accent

○  Recurring event support (weekly hearings)

○  Email and in-app push reminders before deadlines

○  Google Calendar / Outlook two-way sync

## 4.8 Shell & UX System

✓  Persistent sidebar with 7 primary nav items + live case list

✓  Topbar breadcrumbs auto-generated from current route

✓  Light / Dark / Light-Matte theme toggle, persisted to localStorage

✓  Focus Mode — CSS-only sidebar hide with smooth 300ms transition

✓  Focus Mode escape hatch button (fixed position, outside sidebar)

✓  Ctrl+\ / Cmd+\ global keyboard shortcut to toggle Focus Mode

✓  Mobile hamburger + off-canvas drawer with overlay

✓  Page-enter animation (fade + slide) on every route change

○  Global toast / notification system for async feedback

○  Onboarding / empty-state coaching for new users

# 5. Gaps & Prioritised Build List

The following 12 items represent everything that has not yet been built, ranked by deployment impact. P1 items block real-world usage by lawyers. P2 items block firm-level adoption. P3 items are polish.

| # | Module | Gap Description | Priority |
| --- | --- | --- | --- |
| 01 | Case Vault | Download button for PDF/DOCX blobs — backend route /api/vault/documents/<id>/download exists but is not yet wired to the VaultView card context menu. | P1 Critical |
| 02 | Auth | Password reset / forgot-password flow is completely absent. Any lawyer who forgets their password has no recovery path — a hard deployment blocker for real users. | P1 Critical |
| 03 | Case Vault | Full-text search across all vault documents. Currently only folder navigation exists. Lawyers need to find documents by keyword, case name, or tag across the entire vault. | P1 Critical |
| 04 | Calendar | No notification or reminder system. Events are stored but nothing alerts the lawyer before a hearing or deadline. Email / in-app push reminders are essential for any legal deadline tool. | P1 Critical |
| 05 | Contract Analyzer | Redline / diff view when a clause is rewritten by AI. Currently the rewrite replaces text with no visual comparison to the original. Lawyers need before/after comparison or tracked-changes view. | P2 High |
| 06 | Auth | Multi-user / firm-level accounts. All data is currently per-device with no concept of a firm, team, or shared vault. Required before any firm-level sale. | P2 High |
| 07 | Virtual Courtroom | Interactive turn-by-turn debate mode — the lawyer types a response, the opposing AI rebuts. Currently the simulation is a single one-shot generation, not a real conversation. | P2 High |
| 08 | Case Vault | Bulk select operations — checkboxes, select-all, bulk move-to-folder, bulk delete, bulk download as ZIP. Standard file-manager behaviour lawyers expect from a Windows-explorer-style UI. | P2 High |
| 09 | Universal Agent | Inline citation hyperlinks — when the LLM cites a judgment, the text should be a clickable link to Indian Kanoon rather than plain text. Builds verifiability and trust. | P2 High |
| 10 | Calendar | Google Calendar / Outlook two-way sync. Lawyers use external calendars on mobile. Hearing dates added via CNR sync should propagate automatically to their existing calendar. | P3 Medium |
| 11 | Shell | Onboarding flow for new users — empty-state screens with guided first-action prompts (e.g. "Upload your first contract", "Sync your first CNR case"). Currently new users land on a blank dashboard. | P3 Medium |
| 12 | Conflict Engine | Search history / log for past conflict checks. Lawyers need to go back to a previous clearance memo without re-running the full check. No persistence of check history currently. | P3 Medium |

# 7. Recommended Next Steps

## 7.1 Immediate (P1 — Ship Blockers)

- Wire the download endpoint — connect /api/vault/documents/<id>/download to the VaultView card menu for PDF and DOCX files.

- Build password reset flow — email-based token reset is the minimum; without it no lawyer can recover their account.

- Add vault full-text search — a search bar above the document grid that queries content, smart_title, and tags columns via SQLite FTS5.

- Implement reminder notifications — at minimum, a daily digest email of deadlines in the next 7 days, using calendar_events table data.

## 7.2 Short-Term (P2 — Firm Adoption)

- Contract redline diff view — render a before/after split or track-changes-style highlight when a clause is rewritten.

- Multi-user accounts — introduce a firms table, user-to-firm membership, and shared vault with per-user write guards.

- Interactive courtroom debate — convert the one-shot simulation into a turn-by-turn streaming conversation with the AI opponent.

- Bulk vault operations — checkboxes on document cards, select-all header, bulk move/delete/download as ZIP.

- Citation hyperlinks in AI — post-process LLM output to detect citation patterns and wrap them in Indian Kanoon deep-links.

## 7.3 Medium-Term (P3 — Polish)

- Google Calendar / Outlook sync via OAuth — two-way so hearing dates appear in lawyers' existing mobile calendars.

- Onboarding flow — guided empty states for first-time users with step-by-step prompts for first contract upload, first CNR sync, first vault save.

- Conflict check history log — persist each check with its entity names, documents ingested, results, and clearance memo link.

- Unified global toast system — replace per-component toast state with a single context-driven toast queue for consistent in-app feedback.

LexAmplify India · Product UX Report · June 2026

Prepared by Narendar V · Confidential